**Actions to stop doing:**

* Implementation in 2D
* Moving to new ideas without polishing
* Researching too much but not practicing enough

**Actions to start doing:**

* Implementation in 3D
* Keeping focused during meetings
* More structured user interface
* Figure out cross platform compatibility

**Actions to keep doing:**

* Bug checking
  + Cross platform tests
  + Basic functionality

**Work Completed:** 4

* animated
* premade
* zoom
* Pen tool functionality (brush, square, circle) in Game of Life

**Work Not Completed:** 1

* Fullscreen

**Work Completion Rate:**

* 4/5 user stories completed
* 27 work hours
* 14 days