**Actions to stop doing:**

* Stop making giant user stories
* COVID
* Stop overwriting each other’s work
* Jumping feature to feature

**Actions to start doing:**

* More in person coding sessions
* Update the sprint documentation more frequently
* Group sprint documentation working sessions

**Actions to keep doing:**

* Bug checking
  + Cross platform tests
  + Basic functionality
* Working concurrently in individual branches

**Work Completed:**

* Basic Home Page
* Database API
* Shader lang editor
* Custom cursor (previous sprint)
* pause

**Work Not Completed:**

* Save feature
  + State saving
  + Testing the database functionality

**Work Completion Rate:**

* 6/7 user stories completed
* ~30 work hours
* 14 days