**Actions to stop doing:**

* Sickness
* Stop overwriting each other’s work
* Jumping feature to feature

**Actions to start doing:**

* More in person coding sessions
* Group documentation working sessions
* Merging branches more often
* More communication between people working on the same part

**Actions to keep doing:**

* Bug checking
  + Cross platform tests
  + Basic functionality
* Working in individual branches
* Decent work flow

**Work Completed:**

* Post\_to\_canvas
* save\_state
* My\_saved\_posts
* community\_posts
* Export
* Error handling
* Fullscreen (from backlog)

**Work Not Completed:**

* Delete post

**Work Completion Rate:**

* 6/7 user stories completed
* ~21 work hours
* 14 days